BOARD OF EDUCATION

WHITNEY POINT CENTRAL SCHOOL DISTRICT

PO BOX 249

Whitney Point, NY  13862

Date:   July 10, 2007

James DiMascio called the meeting to order at 7:21 p.m.

Present	          	Absent

James DiMascio			 President				     X

Sara Benscoter			Vice President				     X

Stephanie Champney		Member					     X

Andrew Palmer			Member				        	     X

Joseph Silvanic			Member					     X

Kathleen Driscoll		Member							    X

Mary Ellerson			Member					     X

Carol Eaton			Superintendent of Schools		     X

Laura Lindsley			District Clerk		             	     X

Others in attendance:

Mary Hibbard

Lindy Thorn

Dr. Eaton recommended the Minutes of the meeting held on June 19, 2007 be approved and the warrant for the period ending May 31, 2007.

Moved by: Joseph Silvanic			Seconded by: Stephanie Champney

6 – Aye		0 – Nay		0 – Abstained		Approved

Commendations

Dr. Eaton commended:

- All the high school graduates, the faculty staff and administration for a very fine graduation ceremony held on Friday, June 22, 2007.

- Samuel DiMascio for being named a United States Nation Award Winner in Science.  (See the article from Whitney Point Reporter, attached.)

- Recognition of Community Services and Intergenerational Activities by the High School Social Studies Department (Letter attached from Northern Broome Senior Center)

Correspondence

None

Policies

None

Comments from the Public

Reorganization Meeting with agenda items attached preceded the regular meeting.

1.  OLD BUSINESS

a.  Facilities Update:  Current Phase and Planning for the Second Renovation Phase

Dr. Eaton, Mrs. Hibbard and Mrs. Lindsley reviewed progress that has occurred since the last Board meeting in June on Renovation 1, and it included an update on the pool and the middle school gym.   Latest updates were attached.  There was a discussion regarding the priorities to be included in the second project, including the reviewing of the top priorities process with Fred Riordan and Mike James of SWBR.  The timeline for the Second Renovations Project recommendations to the Board from the Facilities Committee were same as highlighted at the last Board meeting, preview of recommendations in August and final recommendation with scope of the project in September.

Publicity for the current project and the future project will be produced for residents during July and August. There will be meetings in August with a discussion regarding phase II.

2.   NEW BUSINESS

a.      Committee on Special Education

Dr. Eaton recommended Board approval of the attached recommendations of the Committee on      Special Education.   Please consult the explanation for all placements as needed.

Moved by: Stephanie Champney			 Seconded by: Joseph Silvanic

5 – Aye		0 – Nay		1 – Abstained		Approved

b.  Change orders:

Dr. Eaton recommended Board approval of the following change orders for SWBR Architects and Engineers, PC, to be voted on as one item.  Please note:  attached is the cumulative total of the change orders as of 6/27/07.

##### Renovation Project

#### Electrical Contractor – Nelcorp Electrical Contracting Corp.

CO-EC-08/Provide all labor, material and equipment to make to re-power the existing Middle School scoreboard for the District’s use and relocate two rows of gymnasium lighting to allow for the installation of the new tectum ceiling.  This change request is due to field conditions, amount of change order $1,075.00.

CO-EC-09/Provide all labor, material and equipment to modify receptacles at the north end of the pool, add power, and control for the pool timer and add a data drop to the north wall.  This change request is due to field conditions, amount of change order $2,323.00.

Site Contactor – W & D Smith & Sons Construction, Inc.

CO-SC-04/Provide all labor, equipment and material to install slit drainage with sand backfill at the High School athletic field as shown on the attached KFA drawing.  The drainage of this man athletic field has been a severe and ongoing problem for the District.  The District and it’s consultants have investigated options and determined that adding slit drains at the interval indicated will greatly alleviate ponding and standing water concerns.  This change is requested by the owner, amount of change order $42,380.00.

CO-SC-05/Provide all labor, equipment and material to replace the perimeter drains at the high school athletic field.  The existing perimeter drains were found to be crushed in several locations. The drainage of this main athletic field has been a severe and ongoing problem for the District.  The District and it’s consultants have investigated options and determined that adding slit drains at the interval indicated will greatly alleviate ponding and standing water concerns.  The proposed sand filled slit drains will empty into a new 6” SDR 35 perimeter drains.  This work will include new clean outs and one catch basin to complete the installation and allow future access.  This change order is due to field conditions, amount of change order $28,998.00.

General Contractor – Simmons Construction

CO-GC-11/Provide all labor, equipment and material necessary for the additional removals and temporary enclosure at the elementary school/pool as directed by the District’s Project Representative. This change is a request by the owner, amount of change order $6,226.00.

CO-GC-12/Provide all labor, equipment and material for additional work involved with installation of the concrete floor at the pool locker room due to unforeseen existing conditions.  This chane is due to field conditions, amount of change order $1,809.00.

CO-GC-13/Provide all labor, equipment and material for additional work at the electric room masonry wall and louver infill at the CEA/Pool building.  As well as the reinstallation of existing ceiling system that failed due to an improper previous installation.  This change is due to field conditions, amount of change order $2,707.00.

CO-GC-14/Provide all labor, equipment and material for additional masonry wall patching in the Pool/CEA building as directed by the District’s Project Representative.  The change is due to field conditions, amount of change order $1,650.00

CO-GC-15/Provide all labor, equipment and material for additional molding and trim work required at the middle school gymnasium ceiling.  2’x6’ Tectum tiles that would not fit between the existing steel beams had to be shortened in order to install and the resulting joint needed to be infilled.  This change is due to field conditions, amount of change order $1,250.00,

CO-GC-16/Provide all labor, equipment and material to relocate the middle school basketball backboards to re-center the systems for side court use.  Revised centerlines as per the Riordan Group’s meeting with the middle school PE staff.  This change is due to field conditions, amount of change order $2,190.00.

CO-GC-17/Provide all labor, equipment and material to install window shads in the CEA rooms indicated and delete painting in those rooms indicated.  The Administration and Maintenance staff determined that replacement of the window treatment was a higher priority than the painting.  This change is due to a request by the owner, amount of change order $6,245.00.

CO-GC-18/Provide all labor, equipment and material to replace the existing corroded pool filter room double door that leads to the Multi-purpose gymnasium.  This change is due to a request by the owner, amount of change order $5,564.00.

CO-GC-19/Provide all labor, equipment and material to install projection screens in the high school rooms listed.  Screens as per specification 11132 and the approval submittal.  Screens shall be wall mounted. Rooms to provide a screen: #143, 135, 136, 137, 139, 140, 141, 143, 144, 145, 146 and 147.  This change is due to a request by the owner, amount of change order $5,150.00.

Total amount of above change orders $107,567.00.

Moved by: Stephanie Champney				Seconded by: Joseph Silvanic

6- Aye		0 – Nay 	0 – Abstained			APPROVED

c.   Resignations

Dr. Eaton recommended Board approval of the resignation of Robert Hesch, High School English teacher effective July 31, 2007.

Moved by: Joseph Silvanic			    	Seconded by: Sara Benscoter

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of the retirement resignation of Louella Stanley, Cleaner, effective July 6, 2007

Moved by: Mary Ellerson				Seconded  by: Stephanie Champney

6 – Aye		0 – Nay		0 – Abstained		Approved

- Appointments

Dr. Eaton recommended Board approval of the following Department/Grade Chairs for the school year,       2007- 2008.

CEA - Kindergarten – Tracy Pfeiffer

CEA – 1st Grade – Melanie Smith

CEA – 2nd Grade – Jessica Pearson

CEA & WPI – 3rd Grade – Christy Croft-Driscoll

K – 12 – Art Department – Will Manvell

High School – Math Department – Cindi Ford

High School English – Ellen Cranston-Chrisler

High School Science – Craig Mannix

Occupational Education – Rick Cranston

Special Education – K- 12 – Kimberly Aldrich

Moved by: Mary Ellerson				Seconded  by: Joseph Silvanic

6- Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Jahn Greenfield for one-year probationary appointment to Physical Education with the assignment to the Middle School, commencing with the 2007- 2008 school year.

Moved by: Joseph Silvanic			Seconded  by: Sara Benscoter

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Christina Emerson for a three-year probationary appointment to English and Language Arts 7-12, with an assignment to the high school, commencing with the 2007- 2008 school year.

Moved by: Joseph Silvanic			Seconded  by: Stephanie Champney

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Renee Niederbuhl for a three-year probationary appointment to the high school, in English Language arts 7-12, commencing with the 2007- 2008 school year.

Moved by: Sara Benscoter				Seconded  by: Stephanie Champney

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Sarah Van Ostrand for a three-year probationary      appointment to English Language Arts 7-12, with an assignment to the high school, commencing with the 2007- 2008 school year.

Moved by: Joseph Silvanic				Seconded  by: Mary Ellerson

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Laura Brechbiel for a three year probationary appointment to Mathematics with an assignment to the middle school, commencing with the 2007-2008 school year.

Moved by: Sara Benscoter			Seconded  by: Mary Ellerson

6- Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Elizabeth Green for a three year probationary appointment in Special Education with an assignment to the high school, commencing with the 2007- 2008 school year.

Moved by: Stephanie Champney			Seconded  by: Joseph Silvanic

6 – Aye		0 – Nay		0 – Abstained		Approved

Dr. Eaton recommended Board approval of Jo-Ann Sexton for the position of Teacher on Special

Assignment for Middle School Administrative Support for the 2007 – 2008 school year.

Moved by:  Stephanie Champney			Seconded by:  Mary Ellerson

6 – Aye		0 – Nay		0 – Abstained		Approved

e.     Milk and Ice Cream Bid Awards

Dr. Eaton recommended Board approval the milk bid to Crowleys and the Ice Cream bid to Huff.  Attached materials indicate the prices.

Moved by: Mary Ellerson				Seconded  by: Sara Benscoter

6 – Aye		0 – Nay		0 – Abstained		Approved

f.    Non-Resident Student Request

Dr. Eaton recommended Board approval of Hailley Alyssa Miller in Grade 12 as a non-resident student in the Whitney Point Central School District for the 2007- 2008 school year.

Moved by: Mary Ellerson					Seconded  by: Stephanie Champney

6 – Aye		0 – Nay		0 –Abstained			Approved

- Parental Leave Request

Dr. Eaton recommended Board approval of the request from Jessica Williamson, Middle School Instrumental Music Teacher, for a parental leave from November 16, 2007 to January 14, 2008.

Moved by: Stephanie Champney				Seconded  by: Mary Ellerson

6 – Aye		0 – Nay		0 – Abstained			Approved

Public  Comment

For Your Information

A motion was made to adjourn to Executive session at 7:50 p.m. to approve the Bus Drivers contract.

Moved by: Stephanie Champney				Seconded by: Sara Benscoter

6 – Aye		0 – Nay		0 – Abstained			Approved

Executive Session

A motion was made to adjourn to regular session at 8:03 p.m.

Moved by: Joseph Silvanic				Seconded by: Stephanie Champney

6 – Aye		0 – Nay		0 – Abstained			Approved

A motion was made to adjourn to Executive session at 8:04 p.m. to discuss and approve the addition of a staff member for the Maintenance/Tech Security position.

Moved by: Stephanie Champney				Seconded by: Mary Ellerson

6 – Aye		0 – Nay		0 – Abstained			Approved

A motion was made to adjourn to regular session at 8:30 p.m.

Moved by: Stephanie Champney				Seconded by: Mary Ellerson

6 – Aye		0 – Nay		0 – Abstained			Approved

A motion was made to adjourn the Board of Education meeting at 8:31 p.m.

Moved by: Stephanie Champney				Seconded by: Sara Benscoter

6 – Aye		0 – Nay		0 – Abstained			Approved

Future Board Dates:

August 7, 2007

August 21, 2007

Laura Lindsley

District Clerk